NXπ Execution Plan — Finance-First Focus

Grounded in Finance-First GTM

# A. Priority Use Cases

Margin Analysis

Variance Analysis

Financial Reconciliation

Tax / Compliance (e.g., TDS)

Working Capital Insights

Scenario / What-if Analysis

Pricing Impact Simulation

# B. Customer Acquisition Plan

Leverage existing SAP ecosystem relationships

Target India and Middle East markets initially

Focus on design partners and early adopters

Aim to reach $1M ARR milestone

# C. CFO Engagement Strategy (Anchor GTM Motion)

To accelerate early traction and validate our finance-first positioning, we are initiating a high-touch, curated CFO engagement series.

## CFO Breakfast Roundtables

Delhi — 10th April (Pilot)

Followed by: Mumbai, Pune, Bangalore

~10 CFOs per session (invite-only)

2-hour focused morning discussion

## Objectives

Validate real finance pain points

Refine use-case narrative

Co-create solution direction with CFOs

Identify design partners

Build CFO-level trust

## Session Structure

Context setting: current challenges in financial decision-making

Problem-led discussion (margin, variance, compliance, scenarios)

Light introduction of NXπ

Interactive exploration of real CFO queries

Identify interested design partners

## Expected Outcomes

5–7 validated use cases

3–5 design partners

Sharper messaging from real CFO language

Top-down entry into organizations

We are not starting with a product push. We are starting with a conversation at the CFO table.

# -----------------------------------------------------------------------------------------------------

# 1. Strategic Shift

We are shifting from a horizontal 'enterprise AI platform' to a focused 'financial decision intelligence layer on top of SAP'.

Rationale:

Clear buyer (CFO / Controller)

Defined ROI-driven use cases

Faster GTM and sales cycles

Stronger differentiation through depth

# 2. 90-Day Execution Plan

## Product

Build finance-specific reasoning flows

Create explainable outputs (audit-ready)

Implement token usage guardrails

SAP-native integration (no data replication)

## GTM

Develop 5–7 strong use-case narratives

Position as 'Financial Analysis Layer for SAP'

Create demo stories aligned to CFO needs

## Customers

Identify and onboard 3–5 pilot customers

Focus on fast iteration and validation

Capture before/after ROI stories

# 3. Cost & Architecture Guardrails

Customer-owned infrastructure and LLM usage

Intelligent model routing

Limit unbounded queries and simulations

Optimize for 'first-time-right' responses

# 4. Success Metrics

10 paying customers

$1M ARR

Reduction in financial analysis time

Accuracy and explainability of outputs

Controlled token / compute cos

- -------------------------------------------------------------------------------------------------------------------